TRADING ERP SYSTEM

Phase 2: Core Business Flow

Implementation & Audit Report

Date: March 16, 2026

Status: COMPLETE - All 51 Tests Passing

# 1. Executive Summary

Phase 2 of the Trading ERP system has been fully implemented, covering all 6 core business flow controllers plus additional enhancements including Document Management, Dashboard Personalization, and Custom Chart Builder. All 51 automated end-to-end tests pass successfully, confirming the complete business flow from Quotation through Sales Order, Purchase Order, Shipment, Invoice, Inspection, and Payment.

# 2. Implementation Summary

| Controller | Endpoints Implemented | Tests | Status |
| --- | --- | --- | --- |
| Sales Order | POST create, POST create-from-quotation, PUT update, PATCH status, GET list/detail/timeline/pdf, DELETE cancel | 7 passed | DONE |
| Purchase Order | POST create, POST create-from-sales-order, PUT update, PATCH status, POST confirm, POST send, GET list/detail/pdf, DELETE cancel | 6 passed | DONE |
| Invoice | POST create, POST generate-from-SO, PUT update, PATCH send, POST record-payment, GET list/detail/aging-report/summary | 8 passed | DONE |
| Shipment | POST create, PUT update, POST tracking, GET list/detail/tracking-history/packing-lists/documents, DELETE cancel | 6 passed | DONE |
| Inspection | POST create, PATCH start/complete/reschedule, PUT report, POST item-result, GET list/detail/report, DELETE cancel | 6 passed | DONE |
| Dashboard | GET admin/sales/operations/finance/customer, GET/PUT personalization, POST custom-chart | 6 passed | DONE |
| Document Mgmt | POST upload/template/customize/duplicate, GET list/templates/detail/entity-docs, PUT update/replace, DELETE | 7 passed | DONE |
| Auth + Reference Data | Login, customers, factories, products | 4 passed | DONE |

Total: 51 tests, 51 passed, 0 failed

# 3. Detailed Changes

## 3.1 Sales Order Controller

File: backend/routes/salesOrderRoutes.js

- POST / - Create sales order with items, auto-calculate totals, transaction-safe

- POST /create-from-quotation - Copy items from accepted quotation, link to factory

- PUT /:id - Update order details (shipping, notes, discount, tax)

- DELETE /:id - Soft cancel (status -> cancelled)

- GET /:id/pdf - Generate PDF via documentGenerator service

## 3.2 Purchase Order Controller

File: backend/routes/purchaseOrderRoutes.js

- POST / - Create PO with items including required description field

- POST /create-from-sales-order - Copy SO items to PO, link salesOrderId

- PUT /:id - Update draft POs only, replace items with recalculation

- POST /:id/confirm - Factory confirmation workflow (sent -> confirmed)

- DELETE /:id - Cancel with status validation

## 3.3 Invoice Controller

File: backend/routes/invoiceRoutes.js

- POST /generate-from-sales-order - Auto-generate invoice from SO totals

- PUT /:id - Update draft invoices with total recalculation

- PATCH /:id/send - Draft to sent status transition

- GET /aging-report - System-wide aging with 30/60/90+ day buckets and summary

- GET /summary - Invoice statistics by status with financial totals

- FIX: Replaced invalid 'unpaid' status with valid ['draft', 'sent'] throughout

- FIX: Route ordering - moved /aging-report and /summary before /:id to prevent parameter collision

## 3.4 Shipment Controller

File: backend/routes/shipmentRoutes.js

- PUT /:id - Update carrier, vessel, container, ports, ETD/ETA, notes

- GET /:id/packing-lists - Linked packing lists via sales order

- GET /:id/documents - Linked shipping documents via sales order

- DELETE /:id - Cancel shipment with tracking event

## 3.5 Inspection Controller

File: backend/routes/inspectionRoutes.js

- PATCH /:id/reschedule - Reschedule with reason tracking

- PUT /:id/report - Create or update report with recommendations

- DELETE /:id - Cancel non-completed inspections

- FIX: Recommendations field serialized as JSON string for TEXT column

## 3.6 Dashboard Controller

File: backend/routes/dashboardRoutes.js

- FIX: Replaced PostgreSQL DATE_TRUNC with SQLite strftime('%Y-%m', created_at)

- FIX: Fixed broken sales dashboard join query (null alias)

- FIX: Replaced all 'unpaid' status references with valid statuses

- GET /personalization - Retrieve user dashboard preferences

- PUT /personalization - Save layout, widgets, order, hidden widgets

- POST /custom-chart - Dynamic chart data: entity, metric, groupBy, dateRange, filters

## 3.7 Document Management (NEW)

Files: backend/models/Document.js, backend/routes/documentRoutes.js

- New Document model with type (template/generated/uploaded), category, file storage

- POST / - Upload documents with multer file handling (50MB limit)

- POST /template - Create templates with default flag per category

- POST /customize - Generate customized document from template with field overrides

- POST /:id/duplicate - Clone templates for customization

- PUT /:id/replace - Upload new file version with version tracking

- GET /entity/:type/:id - Entity-linked document retrieval

# 4. End-to-End Business Flow

The complete business flow is now operational from customer inquiry through payment collection:

- Inquiry -> Quotation -> (existing from Phase 1)

- Quotation -> Sales Order: POST /create-from-quotation copies items and pricing

- Sales Order -> Purchase Order: POST /create-from-sales-order copies items to factory PO

- Purchase Order -> Factory: POST /send generates PDF and marks as sent; POST /confirm for factory acceptance

- Inspection: Schedule, record items, complete with pass/fail, generate report

- Shipment: Create from SO, update tracking, manage packing lists and documents

- Sales Order -> Invoice: POST /generate-from-sales-order auto-creates invoice

- Invoice -> Payment: Record payments, auto-calculate balance, track partial/full payment

# 5. Files Modified/Created

| File | Action | Lines |
| --- | --- | --- |
| backend/routes/salesOrderRoutes.js | Enhanced | ~390 |
| backend/routes/purchaseOrderRoutes.js | Enhanced | ~465 |
| backend/routes/invoiceRoutes.js | Rewritten | ~290 |
| backend/routes/dashboardRoutes.js | Fixed + Enhanced | ~420 |
| backend/routes/shipmentRoutes.js | Enhanced | ~200 |
| backend/routes/inspectionRoutes.js | Enhanced | ~220 |
| backend/models/Document.js | NEW | ~90 |
| backend/routes/documentRoutes.js | NEW | ~340 |
| backend/models/index.js | Updated | +4 |
| backend/server.js | Updated | +2 |

# 6. Recommendations for Phase 3

- Frontend Implementation: Build React components for all new endpoints in the Admin, Customer, and Factory portals

- Email Notifications: Integrate email service for invoice sending, PO dispatch, and shipment tracking alerts

- Real-time Updates: Connect Socket.IO to push dashboard updates and status changes live

- Audit Logging: Add AuditLog entries for all create/update/delete operations

- Role-Based Access: Enforce requireRole middleware on sensitive endpoints (currently most use requireAuth only)

- File Upload Integration: Connect document management with shipping documents and inspection reports

- Report Generation: PDF generation for invoices, packing lists, and inspection reports