TRADING ERP SYSTEM

Comprehensive System Audit Report

Multi-Stakeholder Analysis  |  Phase 1 Critical Fixes COMPLETED

CEO  |  CFO  |  COO  |  CMO  |  PM  |  Developers  |  Client  |  Supplier

Date: March 16, 2026  |  Updated with Phase 1 Completion

Classification: Confidential

FloorTrade ERP v1.0

# Table of Contents

# 1. Executive Summary

This report presents a comprehensive, multi-stakeholder audit of the FloorTrade Trading ERP system. The system is a React + Node.js monorepo designed for a flooring trading company with fewer than 50 users. It includes three web portals (Admin, Customer, Factory), a REST API backend with SQLite, and Socket.IO for real-time notifications.

## 1.1 Overall System Score (Updated)

| Category | Before Phase 1 | After Phase 1 | Status |
| --- | --- | --- | --- |
| Backend API Completeness | 35% | 40% | Partial |
| Frontend UI Completeness | 85% | 87% | Partial |
| End-to-End Flow Connectivity | 15% | 15% | Stub |
| Security & Authentication | 40% | 65% | Partial |
| Database & Data Integrity | 50% | 70% | Partial |
| Testing Coverage | 0% | 0% | Not Started |
| Documentation | 10% | 15% | Partial |
| Production Readiness | 10% | 25% | Partial |

Phase 1 Impact: Security score improved from 40% to 65% (JWT hardened, validation added, debug endpoints removed). Database integrity improved from 50% to 70% (41 indexes added, SQLite compatibility fixed). Frontend resilience improved with error boundaries across all 3 portals.

# 2. Phase 1: Critical Fixes - Implementation Report

All 5 items from the Phase 1 critical fixes roadmap have been implemented, tested, and verified. Additionally, a 6th critical bug was discovered and fixed (SQLite iLike incompatibility causing page crashes).

## 2.1 JWT Secret Hardening

| Item | Before | After | Status |
| --- | --- | --- | --- |
| JWT Secret Source | Hardcoded fallback in code | Environment variable only | DONE |
| JWT Secret Length | ~45 chars (weak) | 128 chars (cryptographically random) | DONE |
| Refresh Secret | Hardcoded 'your_refresh_token_secret' | Separate strong env variable | DONE |
| Fallback Behavior | Uses insecure default if env missing | Server refuses to start (process.exit(1)) | DONE |
| Config File | config/auth.js with ¦¦ operator | Strict env-only with startup validation | DONE |

Files Changed: backend/config/auth.js (removed hardcoded fallbacks, added startup validation), backend/.env (new strong secrets)

Verification: Server starts successfully with env secrets. Confirmed JWT secret is 128 chars from .env. Server exits immediately if JWT_SECRET is missing.

## 2.2 React Error Boundaries

| Portal | Component Added | Wrapping Location | Status |
| --- | --- | --- | --- |
| Admin Portal | ErrorBoundary.jsx | Inside ProtectedRoute (wraps Layout children) | DONE |
| Customer Portal | ErrorBoundary.jsx | Inside Layout (wraps all Routes) | DONE |
| Factory Portal | ErrorBoundary.jsx | Wrapping Layout outlet | DONE |

Features: Friendly error UI with 'Try Again' and 'Go to Dashboard' buttons. Shows error details in development mode. Logs errors to console for debugging.

Verification: All 3 portals build successfully (vite build completes with no errors). ErrorBoundary prevents full-page white screen on component crashes.

## 2.3 Input Validation (Zod)

| Route File | Endpoints Validated | Schema | Status |
| --- | --- | --- | --- |
| authRoutes.js | login, register, changePassword, forgotPassword, resetPassword | authSchemas | DONE |
| customerRoutes.js | create, update | customerSchemas | DONE |
| inquiryRoutes.js | create, updateStatus | inquirySchemas | DONE |
| quotationRoutes.js | create | quotationSchemas | DONE |
| productRoutes.js | create | productSchemas | DONE |
| factoryRoutes.js | create | factorySchemas | DONE |

Approach: Belt-and-suspenders: Zod validation added alongside existing express-validator. New middleware at backend/middleware/zodValidation.js with comprehensive schemas for email, UUID, password, numeric, array, and enum validation.

Verification: Tested invalid email rejected (400), empty password rejected (400), valid login accepted (200). Non-UUID IDs rejected. Missing required fields rejected.

## 2.4 Database Indexes

41 custom indexes added across 12 model files, covering all frequently queried columns:

| Model | Indexed Columns | Count | Status |
| --- | --- | --- | --- |
| User | email, role, is_active | 3 | DONE |
| Customer | email, company_name, is_active, country | 4 | DONE |
| Factory | email, company_name, is_active | 3 | DONE |
| Product | name, sku, category_id, factory_id, is_active | 5 | DONE |
| Inquiry | inquiry_number, status, customer_id, sales_person_id | 4 | DONE |
| Quotation | quotation_number, status, customer_id, inquiry_id | 4 | DONE |
| SalesOrder | order_number, status, customer_id, factory_id | 4 | DONE |
| PurchaseOrder | po_number, status, factory_id, sales_order_id | 4 | DONE |
| Invoice | invoice_number, status, customer_id, sales_order_id | 4 | DONE |
| Payment | status, invoice_id | 2 | DONE |
| Shipment | status, sales_order_id | 2 | DONE |
| Notification | user_id, is_read | 2 | DONE |

Verification: Database seeded successfully with all 41 indexes created. Verified by querying sqlite_master: all indexes exist with correct underscored column names matching Sequelize's underscored:true config.

## 2.5 Debug Endpoints & Hardcoded Credentials Removed

| Item | Location | Action Taken | Status |
| --- | --- | --- | --- |
| GET /api/debug/users | server.js | Removed entirely | DONE |
| POST /api/debug/test-login | server.js | Removed entirely | DONE |
| Debug console.log in login | authController.js | Removed all 8 debug log statements | DONE |
| Admin login: 'admin@floortrading.com' | admin Login.jsx | Changed to empty string | DONE |
| Customer login: 'alice@...' | customer Login.jsx | Changed to empty string | DONE |
| Factory login: 'contact@...' | factory Login.jsx | Changed to empty string | DONE |

Verification: GET /api/debug/users returns 404 (confirmed). POST /api/debug/test-login returns 404 (confirmed). Login forms start with empty fields.

## 2.6 SQLite Compatibility Fix (Bonus - Critical Bug)

During implementation, a critical bug was discovered: all 6 backend controllers used Op.iLike (PostgreSQL-only operator) for search queries. This caused 500 errors on any search operation in SQLite, including the Customers page crash reported in the original audit.

| Controller | Occurrences Fixed | Operator Change | Status |
| --- | --- | --- | --- |
| customerController.js | 3 | Op.iLike -> Op.like | DONE |
| productController.js | 5 | Op.iLike -> Op.like | DONE |
| inquiryController.js | 2 | Op.iLike -> Op.like | DONE |
| quotationController.js | 1 | Op.iLike -> Op.like | DONE |
| factoryController.js | 2 | Op.iLike -> Op.like | DONE |
| crmController.js | 9 | Op.iLike -> Op.like | DONE |

Root Cause of Customers Page Crash: The admin portal Customers page calls GET /api/customers which triggers customerController.getAll(). When any search was active, Op.iLike caused SQLite to throw an error, which propagated to the frontend and caused the page to fail silently (no error boundary existed). Now fixed with both Op.like AND error boundaries.

Verification: Customer search with ?search=premium returns results (confirmed). Product search with ?search=tile returns results (confirmed). No more 500 errors on search operations.

# 3. Test Results Summary

All fixes were verified with automated API tests and build verification:

| Test | Description | Expected | Result |
| --- | --- | --- | --- |
| 1. Health Check | GET /api/health | 200 OK | DONE |
| 2. Debug Removed | GET /api/debug/users | 404 Not Found | DONE |
| 3. Debug Removed | POST /api/debug/test-login | 404 Not Found | DONE |
| 4. Admin Login | POST /api/auth/login (admin) | 200 + token | DONE |
| 5. Zod: Invalid Email | POST /api/auth/login (bad email) | 400 rejected | DONE |
| 6. Customer Search | GET /api/customers?search=premium | 200 + results | DONE |
| 7. Customer List | GET /api/customers | 200 + 3 customers | DONE |
| 8. Product Search | GET /api/products?search=tile | 200 + 2 products | DONE |
| 9. Customer Login | POST /api/auth/login (customer) | 200 + role=customer | DONE |
| 10. Factory Login | POST /api/auth/login (factory) | 200 + role=factory | DONE |
| 11. Bad Customer | POST /api/customers (bad email) | 400 rejected | DONE |
| 12. Admin Build | vite build (admin-portal) | Build success | DONE |
| 13. Customer Build | vite build (customer-portal) | Build success | DONE |
| 14. Factory Build | vite build (factory-portal) | Build success | DONE |
| 15. DB Indexes | Query sqlite_master | 41 indexes found | DONE |

Result: 15/15 tests passed. All Phase 1 critical fixes are verified and working.

# 4. Updated Security Assessment

| Security Area | Before Phase 1 | After Phase 1 | Status |
| --- | --- | --- | --- |
| JWT Secret | Hardcoded default in code | 128-char env variable, startup validation | Implemented |
| Password Hashing | bcrypt with salt rounds | No change needed | Implemented |
| Input Validation | Basic express-validator | Zod + express-validator (belt & suspenders) | Implemented |
| Debug Endpoints | 2 exposed debug routes | Removed | Implemented |
| Hardcoded Credentials | Pre-filled in 3 login forms | Empty form fields | Implemented |
| Error Handling | No error boundaries (page crashes) | ErrorBoundary in all 3 portals | Implemented |
| Database Indexes | None beyond primary keys | 41 indexes on key columns | Implemented |
| SQLite Compatibility | iLike crashes on search | Fixed to Op.like | Implemented |
| CSRF Protection | Not implemented | Still needed | Missing |
| Token Storage | localStorage (XSS vulnerable) | Still needed (httpOnly cookies) | Partial |
| HTTPS | Not configured | Still needed | Missing |
| Audit Logging | Not implemented | Still needed | Missing |
| File Upload Security | No validation | Still needed | Missing |

Security Score: Improved from 40% to 65%. The most critical vulnerability (hardcoded JWT secret) is resolved. Input validation prevents malformed data. Debug information leaks are eliminated.

# 5. Remaining Roadmap

## 5.1 Phase 1 Status: COMPLETE

✅ Move JWT secret to environment variables (128-char random, startup validation)

✅ Add React error boundaries to all 3 portals

✅ Add input validation middleware (Zod) to all implemented API routes

✅ Add database indexes on frequently queried columns (41 indexes)

✅ Remove debug endpoints and hardcoded credentials

✅ Fix Op.iLike to Op.like for SQLite compatibility (bonus fix)

## 5.2 Phase 2: Core Business Flow (Week 3-8)

- Sales Order controller: create from quotation, status management, PDF generation

- Purchase Order controller: create from sales order, send to factory, confirmation workflow

- Shipment controller: create from PO, document upload, tracking, packing lists

- Invoice controller: generate from sales order, payment tracking, aging

- Inspection controller: scheduling, results recording, pass/fail workflow

- Dashboard controller: real metrics from database, KPIs, charts

## 5.3 Phase 3: Quality & DevOps (Week 9-12)

- Write unit tests for all controllers and models (target 80% coverage)

- Set up CI/CD pipeline (GitHub Actions) with automated testing

- Migrate from SQLite to PostgreSQL

- Implement database migrations (sequelize-cli) instead of sync

- Add CSRF protection and security headers (helmet)

- Create shared frontend component library for the three portals

- Add audit logging for all create/update/delete operations

- Generate API documentation with Swagger/OpenAPI

## 5.4 Phase 4: Advanced Features (Week 13+)

- Email notifications (order confirmations, shipment updates, payment reminders)

- PDF generation for all documents (invoices, packing lists, certificates)

- Advanced reporting and analytics dashboards

- Mobile-responsive optimization for all portals

- Multi-currency support and exchange rate management

- Role-based dashboard customization

- Backup and disaster recovery strategy

# 6. Files Changed in Phase 1

| File | Change Type | Description |
| --- | --- | --- |
| backend/.env | Modified | New strong JWT secrets (128-char + refresh secret) |
| backend/config/auth.js | Modified | Removed fallbacks, added startup validation |
| backend/server.js | Modified | Removed 2 debug endpoints |
| backend/controllers/authController.js | Modified | Removed 8 debug console.log statements |
| backend/middleware/zodValidation.js | New File | Comprehensive Zod validation schemas |
| backend/routes/authRoutes.js | Modified | Added Zod validation middleware |
| backend/routes/customerRoutes.js | Modified | Added Zod validation middleware |
| backend/routes/inquiryRoutes.js | Modified | Added Zod validation middleware |
| backend/routes/quotationRoutes.js | Modified | Added Zod validation middleware |
| backend/routes/productRoutes.js | Modified | Added Zod validation middleware |
| backend/routes/factoryRoutes.js | Modified | Added Zod validation middleware |
| backend/controllers/customerController.js | Modified | Op.iLike -> Op.like (3 occurrences) |
| backend/controllers/productController.js | Modified | Op.iLike -> Op.like (5 occurrences) |
| backend/controllers/inquiryController.js | Modified | Op.iLike -> Op.like (2 occurrences) |
| backend/controllers/quotationController.js | Modified | Op.iLike -> Op.like (1 occurrence) |
| backend/controllers/factoryController.js | Modified | Op.iLike -> Op.like (2 occurrences) |
| backend/controllers/crmController.js | Modified | Op.iLike -> Op.like (9 occurrences) |
| backend/models/User.js | Modified | Added 3 indexes |
| backend/models/Customer.js | Modified | Added 4 indexes |
| backend/models/Factory.js | Modified | Added 3 indexes |
| backend/models/Product.js | Modified | Added 5 indexes |
| backend/models/Inquiry.js | Modified | Added 4 indexes |
| backend/models/Quotation.js | Modified | Added 4 indexes |
| backend/models/SalesOrder.js | Modified | Added 4 indexes |
| backend/models/PurchaseOrder.js | Modified | Added 4 indexes |
| backend/models/Invoice.js | Modified | Added 4 indexes |
| backend/models/Payment.js | Modified | Added 2 indexes |
| backend/models/Shipment.js | Modified | Added 2 indexes |
| backend/models/Notification.js | Modified | Added 2 indexes |
| admin-portal/components/ErrorBoundary.jsx | New File | React error boundary component |
| admin-portal/App.jsx | Modified | Wrapped routes with ErrorBoundary |
| admin-portal/pages/Auth/Login.jsx | Modified | Removed hardcoded credentials |
| customer-portal/components/ErrorBoundary.jsx | New File | React error boundary component |
| customer-portal/App.jsx | Modified | Wrapped routes with ErrorBoundary |
| customer-portal/pages/Auth/Login.jsx | Modified | Removed hardcoded credentials |
| factory-portal/components/ErrorBoundary.jsx | New File | React error boundary component |
| factory-portal/App.jsx | Modified | Wrapped routes with ErrorBoundary |
| factory-portal/pages/Auth/Login.jsx | Modified | Removed hardcoded credentials |

Total: 38 files changed (4 new, 34 modified). 41 database indexes added. 22 Op.iLike occurrences fixed. 12 API endpoints now have Zod validation.

# 7. Conclusion

Phase 1 Critical Fixes have been successfully implemented, tested, and verified. The system's security posture has significantly improved with the elimination of the hardcoded JWT secret vulnerability, comprehensive input validation, removal of debug information leaks, and protection against component-level crashes.

A critical bonus fix was identified and resolved: the Op.iLike incompatibility with SQLite was causing search failures across 6 controllers (22 occurrences), which was the root cause of the previously-reported Customers page blank screen. This is now resolved with both the Op.like fix and the new error boundaries providing a safety net.

The recommended next step is Phase 2: implementing the core business flow controllers (Sales Orders, Purchase Orders, Shipments, Invoices, Inspections) to connect the end-to-end trading workflow that will deliver the primary business value of the ERP system.

End of Report

Generated: March 16, 2026  |  FloorTrade Trading ERP Audit  |  Phase 1 Complete  |  Confidential